Proposal for Project One: 2D Fighting Game Development

Project Overview

Team Members

- Project Leader: [Name]

- Team Members: [Names]

  - Developer 1: [Responsibilities, e.g., Character Design]

  - Developer 2: [Responsibilities, e.g., Gameplay Mechanics]

  - Developer 3: [Responsibilities, e.g., User Interface Design]

Purpose

The purpose of this project is to create an engaging 2D fighting game that combines classic gameplay mechanics with unique character abilities and visually appealing graphics. The game will provide players with an immersive experience, allowing them to select from a diverse roster of characters, each with distinct fighting styles, special moves, and narratives.

Goals

- Player Engagement: Design a game that captivates players, encouraging them to revisit the game.

- Skill Development: Enhance the team’s expertise in object-oriented programming, teamwork, and software engineering practices.

Target Users

The primary users of this game will include:

- Casual Gamers: Individuals looking for a fun, easy-to-learn gaming experience.

- Competitive Players: Gamers seeking to master mechanics and engage in competitive play.

- Story-driven Game Enthusiasts: Players who enjoy narratives intertwined with gameplay elements.

Development Environment

The game will be developed using Java, focusing on object-oriented design principles. The team will avoid complex game engines or frameworks to maintain full control over the game's architecture and mechanics.

Tools and Technologies

- Programming Language: Java

- Graphics: Java 2D API for rendering sprites and animations

- Development Environment: IntelliJ IDEA or Eclipse for coding and debugging

- Version Control: Git for managing code changes and team collaboration

- Documentation: Markdown and wiki-style documentation for project reports and user guides

Limitations of Existing Solutions

- Cost Barriers: Many top fighting games are expensive and require high-end hardware.

- Limited Customization: Existing titles often lack in-depth customization features, preventing players from creating unique characters.

- Accessibility Issues: The complexity of controls can alienate new players, limiting the potential audience.

Justification for Development

The development of this game is justified by the following factors:

- Free Access Model: Offering a free-to-play option will increase accessibility and attract a larger player base.

- Enhanced Customization: The game will feature a robust character customization system, allowing players to create and modify characters extensively.

- Dynamic Game Environments: Interactive backgrounds that affect gameplay, such as destructible elements, will provide unique experiences for each match.

- Single-Player Narrative: A story mode will engage players who prefer a richer, narrative-driven gaming experience alongside competitive multiplayer.

Objectives

Core Mechanics Development

- Combat System: Develop a fluid and responsive combat system that includes:

  - Basic Attacks: Light and heavy strikes with different animations and effects.

  - Special Moves: Each character will have unique moves with cooldowns and strategic elements.

  - Combos: Allow players to chain attacks together, rewarding skillful play.

Character Development

- Diverse Roster: Design a variety of characters, focusing on:

  - Unique Fighting Styles: Different mechanics for each character to ensure varied gameplay.

  - Backstories: Rich narratives that enhance player connection to characters.

  - Special Moves: Signature abilities that align with each character's personality and background.

User Interface Design

- Intuitive Navigation: Develop user-friendly interfaces for:

  - Character Selection: Easy navigation with options for customization.

  - Gameplay UI: Clear health bars, special move indicators, and combo meters.

  - Settings Menu: Accessible options for audio, controls, and graphics adjustments.

Testing and Feedback

- Thorough Testing Phases: Implement multiple testing phases to gather player feedback, focusing on:

  - Gameplay Balance: Ensuring fairness across all characters.

  - User Experience: Evaluating ease of use for menus and control schemes.

  - Performance Metrics: Identifying and resolving technical issues to enhance gameplay fluidity.

Project Phases

- Proposal Submission: Due Oct. 2

  - Finalize team roles, project scope, and overall objectives.

- Requirements Analysis & Definition: Due Oct. 20

  - Develop a Software Requirements Specification (SRS) that details:

    - Functional requirements (gameplay mechanics, character features).

    - Non-functional requirements (performance, usability).

    - System models (diagrams illustrating the system architecture).

- System & Software Design: Due Nov. 22

  - Create high-level architecture diagrams, subsystem designs, and UI mock-ups.

  - Document design decisions and rationale.

- Implementation & Testing: Due Dec. 9

  - Code the game, conduct testing phases, and finalize all documentation.

Expected Outcomes

- A fully functional 2D fighting game that exemplifies the team’s ability to collaborate effectively and apply software engineering principles.

- Comprehensive documentation that covers:

  - Design decisions and development processes.

  - User guides for players to facilitate understanding and gameplay.

Documentation Structure

- Project Proposal: Overview, objectives, and justification.

- Requirements Analysis Document: Detailed specifications for functionality and usability.

- Design Document: High-level architecture, subsystem services, and detailed class designs.

- Final Report: Summary of implementation, design changes, lessons learned, and a user guide.

Conclusion

The development of this 2D fighting game presents a valuable opportunity for the team to gain practical experience in software engineering while creating an engaging gaming experience. By addressing the limitations of existing fighting games, this project aims to deliver a product that resonates with players and enhances their overall enjoyment.

Next Steps

- Confirm team roles and responsibilities.

- Hold initial brainstorming meetings to discuss character concepts, gameplay mechanics, and potential narratives.

- Begin drafting the Requirements Analysis document in preparation for the upcoming submission.

This proposal outlines a detailed plan for Project One, establishing clear expectations and delivering an engaging experience for players while allowing the development team to grow their skills.

Phase 1: Requirements Analysis Document for Project One

1. Introduction

This document presents the software requirements for the development of a 2D fighting game. It articulates the functional and non-functional requirements essential for guiding the subsequent design and implementation phases.

2. Overview

2.1 Purpose

The primary objective of this document is to delineate the game’s requirements, ensuring all stakeholders, including developers and project managers, possess a unified understanding of the project scope and goals.

2.2 Scope

Project One aims to deliver an immersive 2D fighting game characterized by:

- A diverse roster of unique characters

- Innovative combat mechanics

- Robust single-player and multiplayer modes

- Extensive character customization options and dynamic environments

3. Functional Requirements

3.1 Game Mechanics

- Character Movement

  - Support for horizontal movement (left/right)

  - Jumping and crouching capabilities

  - Advanced evasive maneuvers (dash and roll)

- Combat System

  - Implementation of basic attacks (light and heavy strikes)

  - Special moves unique to each character

  - Combo systems enabling chained attacks for enhanced damage

  - Mechanisms for blocking and countering attacks

- Health System

  - Display of health bars for each player

  - Knockout functionality triggered when health depletes to zero

3.2 Game Modes

- Single-Player Mode

  - Engaging story mode with sequential levels and culminating boss battles

  - Adjustable difficulty settings (easy, medium, hard) to accommodate various skill levels

- Multiplayer Mode

  - Local multiplayer functionality for competitive play

  - Potential online multiplayer capabilities, subject to development time constraints

3.3 Character Features

- Character Selection

  - A diverse roster featuring characters with distinct abilities and fighting styles

  - Customization options for character appearance and move sets

- Character Profiles

  - Comprehensive backstories for each character

  - Progression systems or skill trees that allow for character development

3.4 User Interface

- Main Menu

  - Options for initiating gameplay, accessing settings, and viewing credits

- In-Game UI

  - Visual elements such as health bars, special move indicators, and combo counters

  - Pause menu with functionality to resume, restart, or exit the game

- Settings Menu

  - Configurable audio settings (volume control)

  - Adjustable control settings (key bindings)

  - Graphics options (resolution and fullscreen toggle)

4. Non-Functional Requirements

4.1 Performance

- The game should maintain a minimum performance threshold of 60 frames per second on standard hardware.

- Load times between scenes must not exceed five seconds to ensure seamless gameplay.

4.2 Usability

- The user interface should be designed for intuitive navigation, catering to both novice and experienced players.

- Tutorials or contextual tips should be provided to facilitate learning of core mechanics.

4.3 Compatibility

- The game must be compatible with major operating systems, including Windows, macOS, and Linux.

- Support for a variety of resolutions and aspect ratios should be implemented.

4.4 Security

- If online multiplayer is developed, measures to prevent cheating must be integrated.

- User data protection protocols should be established to safeguard any personal information.

5. System Models

5.1 Use Case Model

Main Use Cases

- Start Game: The user initiates the game from the main menu.

- Select Character: The user chooses a character from the available roster.

- Play Game: The user engages in combat against an opponent.

- Access Settings: The user modifies game configurations.

- View Story: The user follows narrative cutscenes that progress the story.

5.2 Dynamic Models

- Combat Flow Diagram: Visual representation of how player actions (attacks, blocks) interact during gameplay.

- Character State Transitions: Flowchart detailing character states (idle, attacking, blocking, knocked out).

5.3 Object and Class Model

- Character Class

  - Attributes: name, health, attackPower, specialMoves

  - Methods: move(), attack(), block(), performSpecial()

- GameManager Class

  - Attributes: currentGameState, player1, player2

  - Methods: startGame(), endGame(), pauseGame(), resetGame()

- UIManager Class

  - Attributes: mainMenu, settingsMenu, inGameUI

  - Methods: showMainMenu(), updateUI(), displayGameOver()

5.4 User Interface Mock-Ups

- Main Menu Mock-Up: A simple layout featuring options for "Start Game," "Settings," and "Exit."

- Character Selection Screen: Visual display of characters with portraits, names, and brief descriptions.

- In-Game HUD: Layout including health bars, combo counters, and special move indicators situated at the screen edges.

6. Glossary & References

6.1 Glossary

- Combo: A sequence of connected attacks executed in quick succession.

- Knockout: A condition where a player's health reaches zero, resulting in defeat.

- HUD (Heads-Up Display): The graphical overlay providing real-time gameplay information to the player.

6.2 References

- Industry literature on game design principles and mechanics.

- Studies on user interface best practices specific to gaming environments.

- Community feedback from existing fighting games for insights into player preferences.

Conclusion

This requirements analysis document serves as a foundational blueprint for the development of the 2D fighting game. It articulates the functional and non-functional requirements, outlines system models, and provides a comprehensive understanding of the intended user experience. The next phase will focus on translating these requirements into a detailed design document.

Certainly! Below are descriptions of the UML diagrams that would effectively represent the requirements analysis for your 2D fighting game. You can create these diagrams using UML tools such as Lucidchart, Draw.io, or any UML diagram software of your choice.

1. Use Case Diagram

Purpose: To illustrate the interactions between users (actors) and the system.

- Actors:

  - Player

  - System

- Use Cases:

  - Start Game

  - Select Character

  - Play Game

  - Access Settings

  - View Story

Diagram Elements:

- Use ovals to represent use cases.

- Connect actors to their respective use cases with lines.

2. Class Diagram

Purpose: To depict the structure of the system by showing the system's classes, their attributes, methods, and relationships.

Classes:

- Character

  - Attributes: name, health, attackPower, specialMoves

  - Methods: move(), attack(), block(), performSpecial()

- GameManager

  - Attributes: currentGameState, player1, player2

  - Methods: startGame(), endGame(), pauseGame(), resetGame()

- UIManager

  - Attributes: mainMenu, settingsMenu, inGameUI

  - Methods: showMainMenu(), updateUI(), displayGameOver()

Diagram Elements:

- Use rectangles to represent classes.

- List attributes and methods inside the class rectangles.

- Use arrows to indicate relationships (e.g., GameManager uses Character).

3. Sequence Diagram

Purpose: To show the sequence of interactions between objects for a particular use case, such as "Play Game."

Elements:

- Objects: Player, GameManager, Character, UIManager

- Sequence of interactions:

  - Player starts the game → GameManager initializes.

  - Player selects a character → UIManager displays character options.

  - Player confirms selection → GameManager sets up the match.

  - Player performs actions (move, attack) → Character responds accordingly.

  - GameManager updates UI with health bars.

Diagram Elements:

- Use vertical dashed lines for each object.

- Horizontal arrows to represent messages sent between objects over time.

4. Activity Diagram

Purpose: To represent the flow of control or data through the game’s processes, such as the flow of the "Start Game" process.

Activities:

- Start Game

- Display Main Menu

- Player selects mode (Single-Player or Multiplayer)

- Player selects character

- Game initialization

- Enter combat phase

Diagram Elements:

- Use rounded rectangles for activities.

- Use diamonds for decision points (e.g., selecting mode).

- Connect activities with arrows indicating flow.

5. State Diagram

Purpose: To show the various states of a character during gameplay and how they transition between states.

States:

- Idle

- Moving

- Attacking

- Blocking

- Knocked Out

Transitions:

- From Idle to Moving (when the player presses a movement key)

- From Moving to Attacking (when the player initiates an attack)

- From Attacking to Blocking (if the player chooses to block)

- From any state to Knocked Out (when health reaches zero)

Diagram Elements:

- Use circles for states.

- Use arrows to represent transitions with labels indicating the events that trigger transitions.

Creating the Diagrams

You can use any UML diagramming tool to create these diagrams based on the descriptions provided. Each diagram will give you a visual representation of the requirements analysis for your 2D fighting game, facilitating better communication and understanding among team members and stakeholders.

Phase 2: Design Document for Project One

1. Introduction

This document outlines the design of the 2D fighting game, detailing the architecture, subsystems, and specific design decisions made during the development process. It serves as a blueprint for implementation and future maintenance.

1.1 Purpose of the System

The purpose of this 2D fighting game is to provide an engaging and immersive experience for players through intuitive controls, dynamic gameplay mechanics, and a diverse roster of characters.

1.2 Design Goals

- To create a responsive and fluid gameplay experience with minimal latency.

- To design an intuitive user interface that enhances player interaction.

- To ensure the game is modular, allowing for easy updates and maintenance.

2. High-Level Software Architecture

The system will be designed using a modular architecture comprising several key subsystems. Each subsystem will handle specific responsibilities, promoting separation of concerns and facilitating easier testing and maintenance.

2.1 Subsystem Decomposition

- Game Engine

  - Handles core game loop, state management, and event handling.

- Rendering Engine

  - Manages graphics rendering, including character sprites and backgrounds.

- Audio Engine

  - Handles sound effects and music playback.

- Input Manager

  - Processes user inputs from keyboard/gamepad.

- Physics Engine

  - Manages collision detection and character interactions.

- User Interface (UI) Manager

  - Manages all UI elements, including menus and HUD.

2.2 Hardware/Software Mapping

- Client-Side: The game will run on standard desktop hardware with capabilities to support Windows, macOS, and Linux.

- Development Tools: Java will be used for programming, with graphics handled using Java 2D API or similar libraries.

2.3 Persistent Data Management

- Game data, including character profiles, settings, and high scores, will be stored in JSON or XML format for easy reading and writing.

- The game will implement a simple file I/O mechanism to load and save user preferences and game states.

2.4 Access Control and Security

- If online multiplayer is implemented, user authentication mechanisms will be integrated to protect player accounts.

- Data validation will be performed on all user inputs to prevent malicious activities.

2.5 Boundary Conditions

- The game must be tested on various screen sizes and resolutions to ensure responsive design.

- Performance benchmarks will be established to ensure that the game runs smoothly on minimum hardware specifications.

3. Subsystem Services

Each subsystem will provide specific services as outlined below:

3.1 Game Engine

- Services:

  - Manage game states (menu, gameplay, pause).

  - Control the game loop (update and render cycles).

3.2 Rendering Engine

- Services:

  - Load and render character sprites and backgrounds.

  - Handle animations and transitions.

3.3 Audio Engine

- Services:

  - Load and play sound effects and background music.

  - Control audio settings (volume, mute).

3.4 Input Manager

- Services:

  - Capture keyboard and gamepad inputs.

  - Map inputs to actions (e.g., attack, jump).

3.5 Physics Engine

- Services:

  - Manage character collisions and interactions.

  - Calculate movement based on input and physics rules.

3.6 User Interface (UI) Manager

- Services:

  - Render UI components (health bars, menus).

  - Handle user interactions with menus.

4. Low-Level Design

4.1 Object Design Trade-offs

- Character Class Design:

  - Trade-off between simplicity and extensibility. A base Character class will encapsulate common attributes and methods, while subclasses will implement unique behaviors.

- Input Handling:

  - Direct input handling versus an event-driven approach. An event-driven model is preferred to decouple input processing from game logic.

4.2 Final Object Design

Character Class:

import java.util.List;

public class Character {

private String name;

private int health;

private int attackPower;

private List<SpecialMove> specialMoves;

// Constructor

public Character(String name, int health, int attackPower, List<SpecialMove> specialMoves) {

this.name = name;

this.health = health;

this.attackPower = attackPower;

this.specialMoves = specialMoves;

}

public void move(Direction direction) {

// Logic for moving the character

System.out.println(name + " moves " + direction);

}

public void attack(Character opponent) {

opponent.takeDamage(attackPower);

System.out.println(name + " attacks " + opponent.getName() + " for " + attackPower + " damage!");

}

public void block() {

// Logic for blocking

System.out.println(name + " is blocking!");

}

public void performSpecial(SpecialMove move, Character opponent) {

// Logic for performing a special move

System.out.println(name + " performs special move: " + move.getName());

opponent.takeDamage(move.getDamage());

}

public void takeDamage(int damage) {

health -= damage;

System.out.println(name + " takes " + damage + " damage! Remaining health: " + health);

if (health <= 0) {

System.out.println(name + " is knocked out!");

}

}

public String getName() {

return name;

}

}

GameManager Class:

public class GameManager {

private GameState currentGameState;

private Character player1;

private Character player2;

public GameManager(Character player1, Character player2) {

this.player1 = player1;

this.player2 = player2;

this.currentGameState = GameState.MENU;

}

public void startGame() {

currentGameState = GameState.GAMEPLAY;

System.out.println("Game started!");

// Initialize game state

}

public void endGame() {

currentGameState = GameState.MENU;

System.out.println("Game ended!");

// Handle end game logic

}

public void pauseGame() {

currentGameState = GameState.PAUSED;

System.out.println("Game paused!");

}

public void resumeGame() {

currentGameState = GameState.GAMEPLAY;

System.out.println("Game resumed!");

}

public GameState getCurrentGameState() {

return currentGameState;

}

}

- UIManager Class:

public class UIManager {

private MainMenu mainMenu;

private SettingsMenu settingsMenu;

private InGameUI inGameUI;

public void showMainMenu() { ... }

public void updateUI() { ... }

}

4.3 Packages

- Model Package: Contains all core classes, including Character, GameManager, and Move.

- View Package: Contains classes responsible for rendering, including RenderingEngine and UI components.

- Controller Package: Contains classes for handling user input and game logic.

4.4 Class Interfaces

- Character Interface:

public class SpecialMove {

private String name;

private int damage;

public SpecialMove(String name, int damage) {

this.name = name;

this.damage = damage;

}

public String getName() {

return name;

}

public int getDamage() {

return damage;

}

}

- Game State Enum

public enum GameState {

MENU,

GAMEPLAY,

PAUSED

}

- Directions Enum

public enum Direction {

LEFT,

RIGHT,

UP,

DOWN

}

Main menu

public class MainMenu {

public void display() {

System.out.println("Main Menu:");

System.out.println("1. Start Game");

System.out.println("2. Settings");

System.out.println("3. Exit");

// Logic for user selection

}

}

In game UI

public class InGameUI {

public void updateHealthBars(Character player1, Character player2) {

System.out.println(player1.getName() + " Health: " + player1.health);

System.out.println(player2.getName() + " Health: " + player2.health);

}

}

Phase 3: Final Report for Project One

1. Introduction

This report summarizes the implementation phase of the 2D fighting game project. It evaluates the development process, highlights any changes made to the original design, and discusses the lessons learned throughout the project. The report also includes a user’s guide to assist players in understanding how to install and use the game.

2. Implementation Overview

The implementation of the 2D fighting game was carried out in Java, following the design laid out in Phase 2. The project was divided into multiple components, each aligning with the subsystems defined in the design document.

2.1 Development Environment

- Programming Language: Java

- Development Tools: IntelliJ IDEA as the IDE, Git for version control.

- Libraries Used: Java 2D API for graphics rendering, Java Sound API for audio management.

2.2 Completed Features

- Character Mechanics:

  - Each character can move, attack, block, and perform special moves.

  - Implemented a basic health management system.

- Game Manager:

  - Manages game states: menu, gameplay, and pause.

  - Tracks player characters and manages game flow.

- User Interface:

  - Main menu and in-game HUD developed.

  - Health bars and status indicators for players.

- Input Handling:

  - Processed keyboard inputs to control character actions.

- Game Physics:

  - Basic collision detection implemented for character interactions.

- Audio Management:

  - Sound effects for attacks, blocks, and background music integrated.

3. Design Changes

3.1 Changes to Class Structures

During implementation, minor adjustments were made to class structures for improved functionality:

- Character Class: Added a List<SpecialMove> attribute for special moves, allowing each character to have a unique set of abilities.

- GameManager Class: Enhanced game state management to include a smooth transition between paused and gameplay states.

3.2 Additional Features

- Combo System: A basic combo system was added to enhance gameplay dynamics, allowing players to chain attacks.

- Simple AI: Implemented a basic AI for single-player mode that allows players to fight against a computer-controlled opponent.

4. Lessons Learned

4.1 Collaboration

Working as a team provided insights into effective communication and task delegation. Regular meetings facilitated progress tracking and addressed any issues early on.

4.2 Importance of Testing

Incorporating unit tests for key components, such as character mechanics and game state transitions, helped catch bugs early. This practice significantly improved the overall stability of the game.

4.3 Time Management

Proper planning and time allocation for each phase ensured that all features were implemented within deadlines. However, some features took longer than anticipated, highlighting the need for more precise estimation during the planning phase.

5. User's Guide

5.1 System Requirements

- OS: Windows 10/11, macOS, or Linux

- RAM: Minimum 4 GB

- Storage: Minimum 200 MB free space

- Java: JDK 11 or higher installed

5.2 Installation Instructions

- Download the game package from the provided repository link.

- Extract the files to a desired location on your computer.

- Open a terminal or command prompt.

- Navigate to the extracted folder and run the command

java -jar FightingGame.jar

5.3 How to Play

- Starting the Game: Select "Start Game" from the main menu.

- Character Selection: Choose your character from the available roster.

- Controls:

  - Movement: Use arrow keys to move left or right.

  - Attack: Press the "A" key to perform a basic attack.

  - Block: Press the "S" key to block attacks.

  - Special Move: Press the "D" key to perform a special move (if available).

- Game Modes: Select between single-player (against AI) and multiplayer modes.

5.4 Future Updates

- Planned updates include enhancing AI behavior, adding more character options, and introducing new game modes such as tournaments.

Phase 3: Final Report for Project One

1. Introduction

This report provides a comprehensive overview of the implementation phase of the 2D fighting game project, detailing the successes, challenges, and lessons learned throughout the development process. It serves as a culmination of the efforts made by the team, reflecting on how the initial concepts were translated into a functioning game. The report also includes a user guide to help players understand how to install and effectively use the game.

2. Implementation Overview

2.1 Development Environment

The development environment was carefully chosen to ensure that the team could effectively implement the game's features while adhering to best practices in software development. The primary tools and technologies used in this project include:

- Programming Language: Java was selected for its strong support for object-oriented programming, extensive libraries, and platform independence.

- Development Tools: IntelliJ IDEA was used as the integrated development environment (IDE) due to its powerful features, including code assistance and debugging capabilities. Git was employed for version control, enabling seamless collaboration among team members.

- Libraries: The Java 2D API was used for graphics rendering, providing the necessary tools for drawing sprites and backgrounds. The Java Sound API facilitated audio playback for sound effects and music.

2.2 Completed Features

The development process focused on creating a robust set of features to ensure an engaging user experience. Key completed features include:

- Character Mechanics:

  - Each character can perform a variety of actions, including moving, attacking, blocking, and executing special moves.

  - A health management system was implemented to track player health and trigger game over conditions when health is depleted.

- Game Manager:

  - The Game Manager oversees the game states, including the main menu, gameplay, and paused states. It manages transitions between these states, ensuring smooth gameplay.

  - Player character initialization and management are also handled by the Game Manager, allowing easy switching between characters.

- User Interface:

  - A main menu was designed to allow users to start the game, access settings, or exit.

  - The in-game HUD displays essential information such as player health and score, enhancing player awareness during battles.

- Input Handling:

  - The game captures user inputs from the keyboard, translating them into character actions.

  - Key mappings were designed to be intuitive, promoting a user-friendly experience.

- Game Physics:

  - Basic collision detection mechanisms were implemented to handle interactions between characters, ensuring that hits and blocks functioned correctly.

- Audio Management:

  - Sound effects for various actions (attacks, blocks) were integrated, along with background music to enhance the gaming atmosphere.

3. Design Changes

3.1 Changes to Class Structures

As the implementation progressed, the team recognized the need for adjustments to class structures to improve functionality and maintainability:

- Character Class: The original design included a simple set of attributes for characters. However, to accommodate the need for diverse character abilities, a List<SpecialMove> attribute was added. This change allowed each character to have a unique set of special moves, enhancing gameplay diversity.

- GameManager Class: The game state management was refined to ensure smooth transitions between gameplay and paused states. Methods were added to handle state changes seamlessly, resulting in a more polished user experience.

3.2 Additional Features

To enhance gameplay and engage players further, the team decided to implement additional features not initially planned:

- Combo System: A basic combo system was introduced, allowing players to chain attacks together for increased damage. This feature added depth to combat and encouraged strategic play.

- Simple AI: An AI opponent was implemented for single-player mode. The AI uses basic decision-making to attack and block, providing a challenge for players who prefer solo play.

4. Lessons Learned

4.1 Collaboration

The project underscored the importance of collaboration and communication in software development. Regular meetings helped the team stay aligned with project goals and allowed for quick identification of challenges. Each member brought unique skills and perspectives, enriching the development process and leading to a more robust final product.

4.2 Importance of Testing

Incorporating unit tests for key components was invaluable. Testing character mechanics and game state transitions early on helped identify and resolve bugs before they became more complex issues. This practice not only improved the stability of the game but also instilled a culture of quality assurance within the team.

4.3 Time Management

Effective time management was crucial for the project's success. The team established a timeline for each phase of development, ensuring that tasks were completed on schedule. However, some features took longer than anticipated, highlighting the need for more precise estimation during the planning phase. Moving forward, the team aims to implement more detailed time tracking and task prioritization to enhance productivity.

5. User's Guide

5.1 System Requirements

To ensure optimal performance, the following system requirements must be met:

- Operating System: Windows 10/11, macOS, or Linux

- RAM: Minimum of 4 GB

- Storage: At least 200 MB of free space

- Java: JDK 11 or higher must be installed

5.2 Installation Instructions

To install the game, follow these steps:

- Download the game package from the provided repository link.

- Extract the files to a location of your choice on your computer.

- Open a terminal or command prompt.

- Navigate to the extracted folder and run the following command

java -jar FightingGame.jar

5.3 How to Play

- Starting the Game: From the main menu, select "Start Game."

- Character Selection: Choose your character from the available roster.

- Controls:

  - Movement: Use the arrow keys to move left or right.

  - Attack: Press the "A" key for a basic attack.

  - Block: Press the "S" key to block incoming attacks.

  - Special Move: Press the "D" key to perform a special move (if available).

- Game Modes: Players can select between single-player (against AI) and multiplayer modes.

5.4 Future Updates

To enhance the game further, future updates will focus on:

- Improving AI behavior for a more challenging single-player experience.

- Expanding the character roster with unique abilities and playstyles.

- Introducing new game modes, such as tournaments or cooperative play.

6. Conclusion

The implementation of the 2D fighting game successfully met the objectives outlined in the project proposal. Through effective teamwork and structured development practices, the team delivered a playable prototype that demonstrates core fighting game mechanics. This project provided valuable insights into software engineering principles, including design, implementation, testing, and collaboration. Moving forward, the team is committed to refining and expanding the game based on player feedback and evolving design concepts, ensuring an engaging experience for users.